Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1437 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email and password. | 3 | High | Backend Developer |
| Sprint-1 |  | USN-2 | As a user, I receive a clear error if I try to register with an email that already exists. | 2 | High | Backend Developer |
| Sprint-1 | Login | USN-3 | As a user, I can log in by entering my email and password and receive an access token. | 3 | High | Backend Developer |
| Sprint-1 |  | USN-4 | As a user, I am told when my login credentials are wrong. | 2 | High | Backend Developer |
| Sprint-2 | Authentication | USN-5 | As a user, I can access protected routes only with a valid token. | 3 | High | Backend Developer |
| Sprint-2 | User Profile | USN-6 | As an authenticated user, I can view my profile details. | 3 | High | Backend Developer |
| Sprint-2 | Weather Information | USN-7 | As a user, I can get the current weather information for a city. | 5 | High | API Integration Developer |
| Sprint-3 |  | USN-8 | As a user, I get a proper error message when I search for an invalid city. | 2 | Medium | API Integration Developer |
| Sprint-3 | AI Weather Insights | USN-9 | As a user, I can get AI-based insights and suggestions for the weather of a city. | 5 | High | AI Integration Developer |
| Sprint-3 |  | USN-10 | As a user, I get a helpful message if the AI service is unavailable. | 2 | Medium | AI Integration Developer |
| Sprint-3 | Database Operations | USN-11 | As a system, user data is stored and retrieved reliably from MongoDB. | 3 | High | Database Developer |
| Sprint-4 | Error Handling & Validation | USN-12 | As a user, I get consistent validation errors for missing or invalid input. | 3 | Medium | Backend Developer |
| Sprint-4 | Testing | USN-13 | As a tester, I can verify all API responses through UAT test cases. | 3 | High | Tester |
| Sprint-4 | Documentation | USN-14 | As a developer, I can read the API usage documentation. | 2 | Low | Team |
| Sprint-4 | Deployment | USN-15 | As an administrator, I can run the API with environment-based configuration. | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 10 | 06 Sep 2026 |
| Sprint-2 | 11 | 6 Days | 08 Sep 2026 | 13 Sep 2026 | 11 | 13 Sep 2026 |
| Sprint-3 | 12 | 6 Days | 15 Sep 2026 | 20 Sep 2026 | 12 | 20 Sep 2026 |
| Sprint-4 | 10 | 6 Days | 22 Sep 2026 | 27 Sep 2026 | 10 | 27 Sep 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

For AI WeatherWise API: sprint duration = 6 days, velocity = 10.75 story points per sprint on average (43 story points over 4 sprints, 24 days). Average velocity (AV) = total story points / total days = 43 / 24 = 1.79 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts